One-Page Project Proposal

| PROJECT TITLE | Facial Recognition Attendance System with Emotion Recognition and Liveness Detection |
| --- | --- |

| SUBMITTED BY | Truong Ngoc Gia Hieu (SWS01217 / 105565520) | DATE OF SUBMISSION | 22 October 2026 |
| --- | --- | --- | --- |

| EXECUTIVE SUMMARY | This project designs and builds a low-cost, software-only attendance system that identifies people from a webcam stream using deep-learning face recognition, rejects spoofing attempts (printed photos, screen replays) with a liveness check, and shows the person’s facial expression as live feedback. Verified people are recorded automatically, with duplicate prevention. The whole project is delivered at zero cost using open-source tools and free compute. |
| --- | --- |
| BACKGROUND | Manual attendance (paper sheets, cards, PINs) is slow, error-prone and open to “buddy punching”. Commercial biometric terminals are expensive and closed, and basic face recognition can be fooled by a photo or video. This unit project, undertaken at Swinburne University of Technology Vietnam under the supervision of Mr. Hoang Anh Minh, shows that a secure and accurate system can be built with free tools. |
| OBJECTIVES | - Real-time face detection, tracking and recognition (EfficientNet/MobileNet embeddings, ArcFace + triplet-loss training, FAISS cosine search). - Liveness (anti-spoofing) detection with multi-frame score aggregation. - Facial-expression recognition for on-screen display. - Employee enrollment with quality checks; attendance service with duplicate prevention; SQL logging via an API. - Evaluate with AUC/EER. Targets: EER ≤ 5% and recognition latency ≤ 2 s. |
| METHODOLOGY | Agile delivery in 4 phases, each ending with a milestone review with the supervisor. Layered architecture (Presentation, Security & Authentication, Core & Business Logic, Data Ingestion & Storage). Multi-threaded pipeline: webcam capture → detect/align/track (DeepSORT/SORT) → recognition, liveness and expression CNN threads → decision logic (cosine similarity > τ AND liveness = True). Models are trained on Google Colab using public datasets. |
| RESOURCES | One-person team (Truong Ngoc Gia Hieu) supervised by Mr. Hoang Anh Minh. Personal laptop and webcam; free GPU (Google Colab / Kaggle); open-source software: Python, PyTorch/TensorFlow, OpenCV, FAISS/Chroma, FastAPI, SQLite; public datasets (e.g., LFW, CelebA, FER-2013, public anti-spoofing sets); free GitHub hosting. |
| BUDGET | Total cost: 0 VND (US$0). All software is open source, compute uses free tiers, and no hardware is purchased. If the free GPU quota runs out, lighter models (MobileNet) and fewer epochs will be used. |
| MEASUREMENT AND REPORTING | Weekly progress update to the supervisor. Metrics: AUC, EER, TAR@FAR, liveness APCER/BPCER, expression accuracy, latency and FPS. A short report and demo at the end of each phase; final report and live demonstration at project close. |
| RISKS | Free GPU limits → checkpointing and lighter models. Limited/low-quality data → public datasets and augmentation. Lighting and pose changes → alignment and quality checks. Spoofing → liveness module. Biometric privacy → store embeddings only, use consented test data. Scope creep → fixed scope in the Project Charter. Solo workload → weekly buffer in the plan. |

TIMELINE

| PHASE | TASK | MILESTONE | START & END DATES |
| --- | --- | --- | --- |
| 1 | Requirements, planning, environment setup, dataset collection; write Proposal, Charter, Technical Specification. | Planning documents approved | 26 Oct – 15 Nov 2026 |
| 2 | Train and evaluate face recognition (ArcFace/triplet), liveness and expression models. | Models trained; AUC/EER reported | 16 Nov – 6 Dec 2026 |
| 3 | Integrate multi-threaded pipeline, FAISS index, enrollment, attendance logic, SQL/API and GUI. | Working end-to-end prototype | 7 Dec – 27 Dec 2026 |
| 4 | System testing, evaluation, bug fixing, final report and demo. | Final delivery and demo | 28 Dec 2026 – 17 Jan 2027 |

APPROVING PARTIES NAMES AND SIGNATURES

| CLIENT | SPONSOR | PROJECT MANAGER |
| --- | --- | --- |
| Mr. Hoang Anh Minh | Mr. Hoang Anh Minh | Truong Ngoc Gia Hieu |